# Minutes Combined ETC and RegRep meeting, September 21st, 2004

Date:	Tuesday, September 21st, 2004

Time:	09:00 – 17:00

Place:	Copenhagen airport

Participants:	Carl Major, E.ON Netz
Christian Odgaard, Eltra
Hans Montelius, SvK
Jon-Egil Nordvik (Convenor), Statnett
Kees Sparreboom, TenneT
Ove Nesvik (Secretary), EdiSys

Attachment:	None

- Approval of agenda

Approved with the following additions:

## New codes for the ebIX code list from the Netherlands.

- Minutes from previous meeting

Approved without comments.

- Preparation for ebIX Forum meeting October 6th

ETC will ask for approval of the new versions of “Recommended identification schemes for the European energy industry” and “Rules for ETC”. In addition ETC will propose to send the “ebIX Recommendations for acknowledgement and error handling” on circulation for comments and approval by the ebIX Forum,

Jon-Egil will present the following on behalf of ETC on the next ebIX Forum meeting:

- What ETC have done since the previous ebIX Forum meeting

- Future work items for ETC

- Suggest increasing the information on the ebIX web site to make it more available by adding items such as:

  - Add the CuS and EMD models as HTML presentations

  - Add the role model with links to the data flows (in/out)

  - Updated ebIX PowerPoint presentation

  - Try to get links to the ebIX web site from other bodies such as EURELECTRIC, ETSO, EDNA, EFET, EASEE-Gas, other electricity organisations in other parts of the world (e.g. Australia and US) and also ensure that there are links from the ebIX member and observer bodies.

- Propose an international ebIX seminar, for instance in spring 2005 (together with EURELECTRIC?)?

- Propose a common test facility for ebIX messages

Kees was asking for the status for the request for input to rules for how to nationally handle an approved ebIX standard. It was agreed that Ove should send a reminder to Ben ASAP, asking if ETC should prepare anything.

Mostly RegRep:

- Status of RFC for UTILTS version 4.0 and 5.0

No comments have been received within the time limit of September 15th.

Hans took up the possibility of using a national code list in UTILTS/SG2/NAD for the SvK-Id (in the same way as used in messages as MSCONS). The agreement was to add this as a national deviation until an EAN codes are available

The code for ETSO as code list responsible for the EIC was added to version 5 of UTILTS in SG2/NAD, SG5/NAD and SG5/LOC. The codes for Eltra and Elkraft (EKS and ELT) were changed to the common Danish code DK throughout the document.

The IGs will be put on www.ebix.org.

- Update of ebIX CCs

Due to lack of time the item was postponed.

- Status: ebIX XML documents

We have a draft version that needs updating. This should be done according to the UN/CEFACT XML NDR after publication of changes done during the UN/CEFACT Forum meting last week.

Mostly ETC:

- Review of “ebIX Recommendations for acknowledgement and error handling”

The document was reviewed and several changes were made, among others:

- Remaining EDIFACT elements will be added to the Translation Guide Class diagrams as one attribute per EDIFACT element.

- businessDocumentType_Code and errorType_code will be removed.

- A text stating that the acknowledgement of receipt is based on syntax messages and not syntax dependent will be added.

- A text stating that the generic header not will apply for the acknowledgement of receipt and the syntax error message (that’s why the originator and counterpart is there) will be added.

- Class diagrams for the processability error message will be removed from the document. A class diagram for the processability error message, including error codes, will be modelled in the projects. UTILxx-messages will be used for this type of error messages.

- The term “Content error report” will be changed to “Model error report”.

Homework:

Due to lack of time the item was postponed.

- Review of “Common rules and recommendations (Functional description)”

Due to lack of time the item was postponed.

- Review and update of proposal for ebIX Methodology version 1.1

Due to lack of time the item was postponed.

- DMR for UTILTD

Due to lack of time the item was postponed.

- Information

Nothing reported.

- Next meeting(s)

The following meeting schedule is agreed:

- Tuesday October 5th, Stockholm (the day before the next ebIX forum meeting)

- Tuesday November 9th and Wednesday November 10th, Oslo

- Wednesday December 15th and Thursday December 16th, Arnhem

- AOB

## New codes for the ebIX code list from the Netherlands.

Due to lack of time the item was postponed.

- Participants in ETC

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Carl Major | E.ON Netz | +49 5132 88 2179 | +49 172 5109881 | Carl.Major@eon-energie.com |
| Christian Odgaard | Eltra | +45 76 22 44 63 | +45 23 33 85 55 | Christian.odgaard@eltra.dk |
| Hans Montelius | SvK | +46 8 410 802 82 |  | Hans.Montelius@svk.se |
| Hugo Dekeyser | Electrabel | +32 2 518 65 87 | +32 4 77 5580 03 | hugo.dekeyser@electrabel.be |
| Jon-Egil Nordvik (Convenor) | Statnett | +47 22 52 70 00 | +47 975 36 303 | jon-egil.nordvik@statnett.no |
| Kees Sparreboom | TenneT |  | +31 622 66 7911 | kees.sparreboom@capgemini.com |
| Matti Vasara | Fingrid |  | +358 405 19 5017 | Matti.Vasara@fingrid.fi |
| Ove Nesvik (Secretary) | EdiSys | +47 22 42 13 80 | +47 928 22 908 | ove.nesvik@edisys.no |
| Rudolf Baumann | Etrans | +41 62 868 21 20 |  | Rudolf.Baumann@etrans.ch |
| Terje Nilsen (Observer) | Nord Pool | +47 67 52 80 44 | +47 930 34 100 | terje.nilsen@nordpool.com |

- Work items for ETC

| Work item | Description | Status |
| --- | --- | --- |
| ebIX Methodology | Version 1.1 – For comments | Draft finalised June 25th 2004 Approval on the ebIX Forum meeting in October 2004 |
| ebIX Functional description | Date/time/period/time zones Addressing …. | Draft finalised June 25th 2004 Approval on the ebIX Forum meeting in October 2004 |
| Business information model for acknowledgements | Acknowledgement and error handling (Sequence diagram + activity diagram + class diagram) | Draft finalised June 25th 2004 Approval on the ebIX Forum meeting in October 2004 |
| New structure of UTILMD | Structure reflecting the class diagram for Field bus | Draft finalised June 25th 2004 Approval on the ebIX Forum meeting in October 2004 |
| Make an example of an EDIFACT translation guide and a XML one based upon a class diagram taken from the CuS-document | Evaluate the first examples of a translation guide for CuS documents. | September 2004 |
| DMRs | DMR for Composite element C186 in QTY, making Data element 6060 conditional Change of the name of Metered data aggregator to “Metered data aggregator, local” and making a new code for “Metered data aggregator, central”. | This makes it possible to send a message with no-value in the QTY segment for non-existing values. |
| Other items: Addition of DE UTILTS/SG5/IDE/C778/1050 | Proposal for usage of data element SG5/IDE/C778/1050 in UTILTS in order to send multiple time series per main transaction number. Alternatively using the complete composite C778 for grouping transaction 'sub-items' and/or SG5/IDE/1222 for identifying the level in the hierarchy. | Requires input from CuS/EMD |