# Minutes - Customer switching project meeting, December 18th and 19th, 2003

Date:	Thursday December 18th and Friday December 19th, 2003

Time:	9:00 –18:00 and 9.00 – 15:00

Place:	TenneT, Arnhem, the Netherlands

Participants:	Hugo Dekeyser (convenor), Electrabel, Belgium
Susanna Zapreva, Wienstrom, Austria
Kees Sparreboom, TenneT, the Netherlands

Ove Nesvik, ebIX (secretary), Norway

Written by:	Ove Nesvik

To:	CuS project participants
ETC

Attachment:	None

- Approval of agenda

Approved.

- Minutes from last meeting

Approved.

- Finalisation of the ebIX Structuring of the European energy market business information model version 1.0.

Among others the following changes was agreed:

- The Business process “Change of supporting roles for a MP”, “Distribute master data”, “Determine switch stand” and “Request changes to grid services contract” were reviewed and updated/corrected.

- The class diagrams for 392, 414 and E44 were reviewed and updated/corrected.

- Several of the appendixes were removed.

- The title of chapter 3.5 was changed from “Change of supporting roles for a MP” to “ Change of roles connected to a MP”.

- The sequence diagram for Master data will be split into 4 separate diagrams.

- The term “Grid usage contract” will be changed to “Grid services contract”.

- The role Metered data responsible was added to the UseCase “Determine switch stand”.

- The attributes Change supply start/end date were changed to Contract start/end date.

- The Transport capacity responsible party was added to the 392 document.

- The concurrent lifeline will be used in the sequence diagram for “Determine switch stand” to show alternative message flows.

Other actions agreed:

- There will be mad a change request to ETC for the following new BGM/1001 codes:
- “E?? Proposed meter stand connected to a change”
- “???, Order meter reading”

- Transport capacity responsible party will be added to the CC list

The following principle decisions were made:

- In the model it will be the Metering point administrator that informs the affected and or linked role of changed (lost/new) links to the MP-db.

- It was made generic sequence diagrams and UseCase diagrams that will be proposed added to the ebIX methodology.

- The use of the CCT “Date time” does not imply that the time must be a part of an attribute.

Time schedule for the version 1.0 of the Business information model:

After some discussions it was agreed to use the next meeting (January 27th and 28th) for the final review of the remaining class diagrams. After the next meeting the document will be sent on circulation for comments among the ebIX members and hopefully a final approval on the next ebIX Forum meeting end of March.

- For the last hour of the meeting - Installation

Due to lack of time the item was skipped.

- Next meeting(s)

January 27th-28th, 2004, Copenhagen, se also appendix A.

- AOB

No items

Work items

| # | Meeting date/place | Items |
| --- | --- | --- |
|  | November 5th – 6th, 2003, Brussels | Change request to the ETSO role model Modelling of creation, change and deletion in the business documents. How to specify elements to be changed when changing master data Review and finalisation of: Business process Change of supporting roles for a metering point Business process Maintain master data |
|  | December 18th an- 19th 2003, Arnhem | Business process Request grid service contract Class diagrams for the CuS business documents Class diagram for Metering point information and changes of metering point characteristics (Appendix B) If time: Review of Business process Determine switch stand Result: Version 1.0 – CuS model |
|  | January 27th-28th, 2004, Copenhagen | EDIFACT translation guides for the respective business documents identified in the model Review and update of IG for UTILMD and UTILTS Business process Request, meter change/add/delete… Class diagram for Meter information Review and finalisation of the ebIX/CuS Core Components |
|  | February 18th – 19th, 2004 | Continuation/finalisation of unfinished items from previous meeting Modelling of the business processes: Takeover of companies Bankruptcy of the Balance supplier Suspension of supply Change to Supplier of last resort. Connecting and disconnecting (opening and closing) of metering points Creation and deletion of metering points Result: Version 1.1 – CuS model |
|  | March 23rd-24th, 2004 | Continuation/finalisation of unfinished items from previous meeting XML translation guide for one business documents identified in the model |
|  | May 12th-13th, 2004 | Continuation/finalisation of unfinished items from previous meeting How to make efficient pre-switch checking before customer switching, including checking validity of metering point ids and switch dates for the new balance supplier. Rules for cancellation of a transactions and changes to documents Verification of the ebIX Methodology and give feedback to ETC Result: Version 1.2 – CuS model |
|  | June 29th-30th, 2004 | If time the following business processes will be included: Detailing of upstream exchange of billing master data to support billing of the consumer. Elaboration of Creation of new metering point Exchange of master data for contract/relation/…. |
|  | Items to remember | The following items should not be forgotten: Inclusion of a Business process id. |

Member list

Members:

| Name |  | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- | --- |
| Erik Hartwell | DK | Eltra | +45 76 22 44 50 | +45 23 33 85 50 | erik.hartwell@eltra.dk |
| Hugo Dekeyser | BE | Electrabel | +32 2 518 65 87 | +32 4 7755 8003 | hugo.dekeyser@electrabel.be |
| Jesper Grona | DK | Devoteam | +45 39 45 07 71 | +45 28 15 02 71 | jesper.grona@devoteam.dk |
| Joachim (Joe) Schlegel | DE | RWE | +49 2314384426 | +49 1722364396 | Joachim.Schlegel@rwenet.com |
| Kees Sparreboom | NL | TenneT | +31 26 373 1405 | +31 622 66 7911 | kees.sparreboom@cgey.nl |
| Leif Morland | NO | SchlubergerSema | +47 52 86 70 12 | +47 934 08 717 | Leif.Morland@haugesund.sema.slb.com |
| Oscar Ludwigs | SE | SvK | +46 8 739 7784 | +46 70 539 7784 | Oscar.Ludwigs@svk.se |
| Ove Nesvik (Secretary) | NO | EdiSys | +47 22 42 13 80 | +47 928 22 908 | ove.nesvik@edisys.no |
| Dr. Susanna Zapreva | AT | WIENSTROM | +43 1 400434130 | +43 66463 22429 | susanna.zapreva@wienstrom.at |

Information only:

| Name |  | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- | --- |
| Arnaud Hertz | FR | RTE (EDF) | +33 141 02 1603 | +33 60 7974 387 | arnaud.hertz@rte-france.com |
| Filip Drijkoningen | BE | Interelectra | +32 11 266495 | +32 495 586471 | filip.drijkoningen@interelectra.be |
| Heike Eller | DE | RWE |  |  | heike.eller@rwenet.com |
| Henk Schoenmakers | BE | Electrabel |  | +32 4 7789 3304 | Henk.Schoenmakers@electrabel.com |
| Lars-Erik Löf | SE | Dalakraft | +46 248 73 839 | +46 7069 73839 | lars-erik.lof@dalakraft.se |
| Lisbeth Sejersen | DK | NESA | +45 72 10 13 06 | +45 7210 1306 | lbs@nesa.dk |
| Margit Reiter | AT | Energie Ag | +4373290003508 |  | margit.reiter@energieag.at |
| Roy Simensen | NO | Lyse | +47 51 90 84 10 | +47 934 88 410 | roy.simensen@lyse.no |
| Steen Mahler | DK | SEF Net AS | +45 62 17 02 19 |  | sm@sydfynsel.dk |