# Minutes Exchange of Metered Data Project meeting May 17th – 19th, 2005

Date:	May 17th, 18th and 19th 2005,

Place:		Svenska Kraftnett,

Silja Line

Stockholm, Sweden

Participants:	Peter Bauhofer, A&B, Austria,

Rudolf Baumann, Etrans, Switzerland,

Hugo Dekeyser, Electrabel/UMIX, Belgium,

Frode Gjerde, Elis, Norway,

Krijthe Vincent, EBO, The Netherlands,

Preben Hoj Larsen, Eltra, Denmark,

Helmut Lebeau, VDN, Germany, (convenor),

Lars Munter, SvK, Sweden,

Walter Müller, TenneT, The Netherlands,

Christiaan Odgaard, Eltra, Denmark,

Kees Sparreboom, ebIX (secretary).

Vlatka Welkowitsch, Rheinenergie, Germany,

Excused: 	no one

Annex:

- List of Participants (included)

- Open actions (included)

- Actions moved to list “Actions done” (included)

- Actions done (separate)

- Presentation of the present Belgian situation (separate)

- UML Diagrams as resulting from EMD meeting 14 (separate)

- Opening

- Approval of the minutes

After some updates and corrections the minutes were approved and Hugo was specially thanked for taking care of the minutes.

- Approval of agenda

Two items were added to the agenda:

- Update project plan phase 2 as item 8;

- Presentation on the present Belgian situation by Hugo as item 9.

The agenda was approved.

- Action list

The action list was updated. The items that are done were moved to a separate list of items done. The items to be done remain an appendix to the minutes.

We decided to reserve time on the agenda of the EMD15 (in Bergen) for the harmonisation between ebIX and ETSO models.

- Report from ebIX Forum April 2005

The Forum has requested us to come soon to a publication of the modelling document for the first phase.

The ebIX budget problems were solved by decreasing the budget for EMD (and all other projects) by € 2.500,-. We expect no problems because of this.

The ebIX-EFET-ETSO role model 3.2 has been approved for publication, although the role model has to be improved. The work in the Harmonisation Group will be continued for the foreseeable future. One of the main issues (mentioned as a condition for approval of version 3.2) is the way relations are at present defined. ebIX will propose a alternative for this.

- Report from Harmonization Group

In the meeting before the ebIX Forum meeting early April, the role model 3.2 has been approved and is in the meantime (after the ebIX Forum meeting) published (see www.edi.etso-net.org ).

The ebIX EMD proposal for the way how to handle the Balance Group in the models and messages was accepted.

The Harmonisation Group has started the work on harmonising the Core Components between ebIX and ETSO.

- Report and request from ebIX groups

- ebIX ETC: EMD proposal for handling Balance Group has been updated and approved by ebIX ETC.

- ebIX CuS: ebIX CuS requests ebIX EMD to model the exchange of switch stands.

- Update project plan phase 2

Helmut updated the work plan for phase 2 (mind maps)

- Belgian presentation (Hugo)

Hugo presented the present situation in the Belgian energy market (electricity and gas). The presentation is attached to the minutes as an annex.

- Model EMD phase 1, version for Request for Comments (see attachment)

The ebIX EMD model for phase 1 was approved for publication for comments. Before some improvements were made:

- The references in paragraph 9 to the various Class Diagrams were updated;

- The role model was updated for the use of the roles Reconciliation Responsible and Reconciled Difference Responsible. (All participants were asked to come up with a better name for this last role.)

- The last remaining issues (yellow text) were resolved.

The procedure to be followed with respect to publication is:

- publication on ebIX website: request for comments for 4 (+ eventually 2 additional) weeks;

- evaluation of the comments by ebIX EMD (in meeting 15) and eventually update of the model;

- forwarding of the resulting model to ebIX ETC with our request to update CC’s, add mapping to Edifact and create XML schema’s;

- publication of the final ebIX model version 1.0.-

- Modelling phase 2

- Apart from the national input from The Netherlands already distributed by Walter, there were no other national inputs to the version of the model phase 2 as developed last meeting.

- The definition of the reconciliation process and responsible role for reconciliation (as mentioned in appendix C to the agenda) was postponed to the next meeting.

- We have continued the modelling starting from the results of last meeting.

- Since in some countries the reconciliation results are charged to the Balance Responsible and in other to the Balance Supplier we have decided to resolve this issue by introducing a new role: Reconciled Difference Responsible.

- After intense discussions we came to the following model parts:

  - Approved UseCases for Settlement and for Reconciliation. The UseCase for Settlement will be inserted in the Model Document version 0.1.L before publication for comments.

  - The Sequence Diagram for the information exchange for local reconciliation. This Sequence Diagram is expected to be easily tailored for central reconciliation as well. Difficulties arose when we tried to model the process in which the reconciled volume, the price and the amount are to be determined and exchanged. We introduced the Billing Agent as additionally required role, but this seemed not the solution to all problems. All participants will think this over and try to find a solution before next meeting.

- The Class Diagrams that were roughly designed during last meeting, were detailed and improved. These Diagrams will be included in the first draft of the modelling document for the 2nd phase (unless the solution for the billing problems will cause changes in these Class Diagrams).

- A sketchy version of the Activity Diagram for local reconciliation was made.

- Work plan for next meetings

Planned meetings:

Meeting 15: July 5-6, Bergen, Norway

Meeting 16: 6-7 September, Skærbæk

Meeting 17: 2-3 November, Berlin

- Any other business

None.

- Participants in ebIX metered data project

Members

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Peter Bauhofer | A&B | +435125708830 | +4369912572511 | peter.bauhofer@aundb.at |
| Rudolf Baumann | Etrans | +41585802120 | +41794327490 | rudolf.baumann@etrans.ch |
| Hugo Dekeyser | UMIX |  | +32477558003 | hugo.dekeyser@electrabel.be |
| Vincent Krijthe | EBO |  | +31653389529 | v.krijthe@tennet.org |
| Preben Høj Larsen | Eltra | +45 76224247 |  | preben.hoj.larsen@eltra.dk |
| Helmut Lebeau | VDN | +4930726148110 | +4915115741580 | helmut.lebeau@vdn-berlin.de |
| Oscar Ludwigs | SvK | +4687397784 | +46705397784 | oscar.ludwigs@svk.se |
| Lars Munter | SvK | +4687397850direct | +46705397850 | lars.munter@svk.se |
| Walter Müller | TenneT | +31263731277 |  | w.muller@tennet.org |
| Christian Odgaard | Eltra | +45 76 224463 | +45 23 338555 | christian.odgaard@eltra.dk |
| Kees Sparreboom | ebIX |  | +31 6 22667911 | kees.sparreboom@capgemini.com |
| Vlatka Welkowitsch | Rheinenergie | +49 221 178 1829 | +49 177 9781829 | v.welkowitsch@rheinenergie.com |

Observers

| Frode Gjerde | Elis | +47 57739970 | +47 95783599 | frode@elis.no |
| --- | --- | --- | --- | --- |

Information to:

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Erik Hartwell | ETSO TF14 | +4576224450 |  | erik.hartwell@eltra.dk |
| Ove Nesvik | ebIX | +4722421380 | +4792822908 | ove.nesvik@edisys.no |

- OPEN ACTIONS

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Add Class Diagrams for requests for collected, metered and aggregated data | Kees Sparreboom | 12 | Meeting 17 (Berlin) |  |
|  | In addition to the harmonization within ebIX : try to harmonize with the ETSO-models of Imbalance Settlement and EAR. Peter Bauhofer will send these documents to the secretary who will distribute. A presentation of these models is planned at the july-meeting in Bergen. Decision in May in Sweden. | Peter Bauhofer (communication of models) Kees Sparreboom (Organize Presentation ) | 13 | Meeting 17 (Berlin) |  |
|  | Yearly autumn update | All | 13 | Meeting 15/16 |  |
|  | Harmonize EMD-document with ebIX ETC Methodology documents | EMD-team | 4/13 | September 2005 |  |
|  | Put harmonization between ebIX and ETSO models on agenda EMD15 | Kees Sparreboom | 14 | Meeting 16 |  |
|  | Prepare ebIX Forum Meeting |  | 15 | Meeting 16 |  |

- actions moved to list “done”

|  | Finalize model document | Kees Sparreboom | 7 | See topic 1. | 2005-05-17 |
| --- | --- | --- | --- | --- | --- |
|  | Ask Frank Reyer for the UCTE-requirements (move to the done list) | Helmut Lebeau | 7 | 10th of March 2004 | See topic 11, Done on 2005-05-17 |
|  | Update model for comments received | Kees Sparreboom | 10 | Ongoing action | 2005-05-17 |
|  | Update translation guide for updated model (move to the done list) | Kees Sparreboom | 10 | October 2004 | To be done by ETC 2005-05-17 |
|  | Belgian presentation present situation | Hugo Dekeyser | 10 | Spring 2005 | 2005-05-18 |
|  | Distribute UCTE requirements for exchange metered data for settlement between TSO’s/control blocks | Rudolf Baumann | 12 | Meeting 13 | done |
|  | Start publication model phase 1. | Kees Sparreboom | 12 | Meeting 13 | After EMD14 |
|  | Include suggestion on Public Relation to Commercial parties (BRP/BS) to explain the model. To be done in progress report EMD to ebIX Forum | Helmut Lebeau | 12 | Meeting 13 | 2005-05-17 |
|  | Contact EMD when UCTE requirements for metered data are available. (same as point 7) | Mr. Klammer (RWE/UCTE) | 12 | unknown | See Topic 7 |