# Minutes Exchange of Metered Data Project meeting April 19th – 20th,

Date:	Wednesday 19th, 2006 		Thursday 20th, 2006

Time:	09.00 – 18:00 	 		09:00 – 15.00

Place:	HOTEL PLATANENHOF
FRICK

Bahnhofstrasse 21
CH-5070 Frick

Participants:	Hugo Dekeyser, Electrabel/UMIX, Belgium,

Adrian Fuchs, Etrans, Switzerland,

Lars Munter, SvK, Sweden,

Walter Müller, TenneT, The Netherlands,

Christiaan Odgaard, Energinet.dk, Denmark,

Henri Rix, Energinet.dk, Denmark,

Lucy Sarkisian, EBO, The Netherlands,

Vlatka Welkowitsch, Rheinenergie, Germany,

Kees Sparreboom, ebIX (secretary).

Observer: 	Ingo Haug, SAP (ebIX vendor group),

Peter Bauhofer, A&B, Austria (Tuesday)

Excused: 	Helmut Lebeau, VDN, Germany, (convenor),

Annex:

- List of Participants (included)

- Open actions (included)

- Actions moved to list “Actions done” (included)

- Opening,

Kees announced that Helmut is not yet capable of participating in the meetings, although is recovering well. Since he is also planning his retirement, it is not likely that he will join us again. The meeting asked Adrian as host to act as chairman of this meeting. Adrian accepted.

Ingo Haug was welcomed as the new observer for the ebIX vendor group (once founded) and till that time for SAP.

- Approval of the minutes

The minutes were approved.

- Approval of agenda

The agenda was approved.

- Action list

The action list was updated.

- Participants in ebIX EMD 2006

No new convenor has been appointed yet.

Ingo Haug presented himself as the new observer for SAP (replacing Harald Knust).

- Report from ebIX ETC

  - Railway metering:

ebIX ETC has suggested to the Forum to take the desired nature of the link between electricity grid and railway grid as the criterion for the involvement of ebIX in modelling railway metering:

- exchange metering point: ebIX will participate in a future joint project,

- local metering point: no joint project required.

The Forum has accepted this approach. First indications from the railway sector lead to viewing the link between electricity and railway grid as an exchange metering point. For the time being however no initiative from the railway sector to start up a joint project has to be expected.

(Note: in the meantime Konstantin Staschus has contacted UIC in order to discuss the need for a common project)

  - Modelling:

ebIX ETC has organised two UML workshops in March and April. The results indicate that we are on the right track regarding modelling and that we are in the forefront regarding finding ways to model based on the use of Core Components and integrating transformation information in UML.

- Modelling:

  - report from ebIX Forum with regard to EMVR version 3

Kees has presented the new project proposal for Energy Measurement Values Report, EMVR (earlier EMDR), made as a compromise between the original proposal from Erik and the revised one distributed by EMD in the beginning of March.

Konstantin stressed that by following this approach ebIX may lose some of the principles used in the current models, but at the same time give us a common European standard for core components and a harmonised way of making specifications. The Forum agreed with this assessment.

The Forum supports the joint EMVR project with ETSO.

  - Revised approach for modelling Exchange of Metered Data 0.1.doc, dd 20060323.

The document has been discussed. Conclusions will be drawn later.

  - EMD proposal to Harmonization Group regarding Core Components metered data?

We have looked over the document containing an overview of classes that are commonly used in class diagrams for metered data. We decided that it is still too early to do anything more with it. We will wait for the discussions with ETSO to start in the Harmonization Group/EMVR project.

- Modelling phase 2 (sub-items to be refined at the start of the meeting)

  - The document for “Measure for Settle” has been reviewed.

    - We decided to take out chapters 1-4 and bring these into one overall introduction to the models. The rest of the contents of the model documents are to be published in separate documents per business process.(action Kees)

    - we decided to replace reason code E23 (periodic metering) with actual business process reason codes (imbalance settlement, reconciliation, billing energy, billing grid cost). (action Kees)

  - Request for collected/validated/aggregated data: comments/questions

We have looked over the modelled requests. Some minor changes were made in the Class Diagrams.

  - Error handling: comments/questions

Class diagrams for ERR-documents have been checked.

- Project plan phase 3

  - Modelling phase 3:

    - Metered data for billing

      - We decided to rename “Non-confidential Metered Data” into “Metered Data” as such;  (action Kees)

      - We checked the Class Diagrams for Metered Data; the models for confidential metered data will be checked/completed after we have received notice from Belgium that will enable us to value the relevance of this model part. (action Hugo)

    - Determine switch stand + proposal regarding role Metered Data Collector

      - We have created 3 Class Diagrams for different situations requiring a switch stand. These diagrams are drafts only and will have to be checked once more (action: all).

- Work plan for next meetings

Meeting 21: 16-17 August, Oostende (Belgium) (Originally scheduled for June 12 and 13)

- Prepare for EMVR

- Continue modelling metered data for billing.

- Continue “Determine switch stand”?

Meeting 22: 19-20 September, Bochum (Germany) (instead of Cologne)

- Finalize modelling metered data for billing?

- Finalize modelling “Determine switch stand”?

- Send final document for phase 3 to ebIX Forum for approval?

Meeting 23: 24-25 October, Stockholm (Sweden)

- ........................

Meeting 24: 28-29 November, Skaerbaek (Denmark)

- ..................................

- Any other business

- Name change Reconciled Difference Responsible (proposal by Hugo, mail 2006-02-03)

The name was changed into Reconciliation Accountable.

- Collector role

The proposal to add a role for a non-registered Metered Data Collector was briefly discussed. For the time being we do not introduce this extra role and we will try to model Determine Switch Stand without. In this modelling we will evaluate the need for this new role once more.

- ebIX presentation for the conference Metering, Billing & CRM/CIS Europe 2006 in Copenhagen: co-presentation between is OK. We will decide later who and how. (Remark: after consulting with Vlatka and Konstantin, it has been decided to have Peter and Kees as co-presenters.)

- Participants in ebIX metered data project

Members

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Hugo Dekeyser | UMIX |  | +32477558003 | hugo.dekeyser@umix.info |
| Adrian Fuchs | Etrans | +41585802328 |  | adrian.fuchs@etrans.ch |
| Helmut Lebeau | VDN | +4930726148110 | +4915115741580 | helmut.lebeau@vdn-berlin.de |
| Oscar Ludwigs | SvK | +4687397784 | +46705397784 | oscar.ludwigs@svk.se |
| Lars Munter | SvK | +4687397850direct | +46705397850 | lars.munter@svk.se |
| Walter Müller | TenneT | +31263731277 |  | w.muller@tennet.org |
| Christian Odgaard | Energinet.dk | +45 76 224463 | +45 23 338555 | cco@energinet.dk |
| Henri Rix | Energinet.dk | +45 76 224261 | +45 2333 8848 | her@energinet.dk |
| Lucy Sarkisian | EBO | +31263731631 |  | l.sarkisian@tennet.org |
| Kees Sparreboom | ebIX |  | +31 6 22667911 | kees.sparreboom@capgemini.com |
| Vlatka Welkowitsch | RWE Kundenservice GmbH Bilanzkreisabwicklung | +49(0)234/515-1638 | Not yet known | vlatka.cordes@rwe.com |

Observers

| Peter Bauhofer | A&B | +435125708830 | +4369912572511 | peter.bauhofer@aundb.at |
| --- | --- | --- | --- | --- |
| Frode Gjerde | Elis |  | +4795783599 | frode@elis.no |
| Ingo Haug | SAP |  |  | Ingo.haug@sap.com |

Information to:

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Erik Hartwell | ETSO TF14 | +4576224450 |  | erik.hartwell@eltra.dk |
| Ove Nesvik | ebIX | +4722421380 | +4792822908 | ove.nesvik@edisys.no |

- OPEN ACTIONS

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Add Class Diagrams for requests for collected, metered and aggregated data | Kees Sparreboom | 12 | Meeting 17 (Berlin) | Meeting 21 |
|  | Harmonize EMD-document with ebIX ETC Methodology documents | EMD-team | 4/13 | September 2005 | Meeting 21 |
|  | Update model phase 2 | Kees Sparreboom | 18 | Meeting 19 | Meeting 21 |
|  | Several volumes in master data MP | Hugo DeKeyser (CuS) | 18 | See CuS plan | Meeting 20, moved to CuS |
|  | Check need for direction in metered data for billing | All | 18 | Meeting 19 |  |
|  | Request ebIX ETC to model invoicing | Kees Sparreboom | 19 | Meeting 20 | Meeting 20 |
|  | Distribute updated project proposal EMVR | Kees Sparreboom | 19 | Meeting 20 | Meeting 20 |
|  | Forward message from ebIX EMD regarding railway metering to ebIX Forum | Kees Sparreboom | 19 | Meeting 20 | Meeting 20 |
|  | Publish combined models | Kees Sparreboom | 19 | Meeting 20 |  |
|  | Distribute draft proposal error handling to Sweden and other ebIX groups | Kees Sparreboom | 19 | Meeting 20 |  |
|  | Create and distribute to EMD members a first draft for metered data for billing | Kees Sparreboom | 19 | Meeting 20 | Meeting 20 |
|  | Re-organise model documents (one generic introduction) | Kees Sparreboom | 20 | Meeting 21 | Meeting 21 |
|  | Change reason E23 into various specific reasons | Kees Sparreboom | 20 | Meeting 21 | Meeting 21 |
|  | Rename Non-Confidential Metered Data | Kees Sparreboom | 20 | Meeting 21 | Meeting 21 |
|  | Check for need of confidential metered data for billing | Hugo Dekeyser | 20 | Meeting 21 |  |
|  | Check model Determine Switch Stand | All | 20 | Meeting 21 |  |

- actions moved to list “done”

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Send billing model to ebIX ETC | Kees Sparreboom | 17 | Meeting 18 | 19 |

- actions moved to list removed