# Minutes Exchange of Metered Data Project meeting August 16th – 17th, 2006

Date:	Wednesday 16th, 2006 		Thursday 17th, 2006

Time:	09.00 – 18:00 	 		09:00 – 13.00

Place:	Hotel Andromeda

Kursaal-Westhelling 5

B-8400 Oostende

Tel. +32-59-80.66.11

Fax +32-59-80.66.29

website: www.andromedahotel.be

Participants:	Hugo Dekeyser, Electrabel/UMIX, Belgium,

Adrian Fuchs, Etrans, Switzerland,

Lars Munter, SvK, Sweden,

Walter Müller, TenneT, The Netherlands,

Christiaan Odgaard, Energinet.dk, Denmark,

Henri Rix, Energinet.dk, Denmark,

Lucy Sarkisian, EBO, The Netherlands,

Vlatka Cordes, RWE, Germany, (convener).

Kees Sparreboom, ebIX (secretary).

Observer: 	Ingo Haug, SAP (ebIX vendor group),

Excused: 	Peter Bauhofer, A&B, Austria

Annex:

- List of Participants (included)

- Open actions (included)

- Actions moved to list “Actions done” (included)

- Opening,

Vlatka is our new convenor. VDN organizes a farewell party for Helmut on September 11th (from 18.00 PM at the VDN office, Robert Koch Platz 4, 10115 Berlin).

- Approval of the minutes

The minutes were approved.

- Approval of agenda

The agenda was approved.

- Action list

The action list was updated.

- Participants in ebIX EMD 2006

See opening.

- Report from:

  - ebIX ETC

    - modelling

Hugo and Kees reported the latest ETC developments:

- The final version of the code lists is available for all ebIX UML-models. Kees has updated the diagrams that have been included in our models as distributed for this meeting using this new UML code list profile.

- The direction in which we will model when using standard Core Components has become somewhat clearer now. ETC expects that:

  - We will use more Activity Diagrams instead of Sequence Diagrams,

  - We will define Core Components as UML-Classes. But we will most likely create document models as Object Diagrams instead of our present Class Diagrams.

  - Inheritance will be the overriding principle for customization of Core Components and code lists.

- Remaining problems at the moment:

  - (navigable) relations in an object diagram

  - how to create XML-schema’s from an object diagram in a standardized way;

- Lucy will start the making of a document on “How to read ebIX model documents”. This will probably become an ebIX ETC document. (action: Lucy)

  - Harmonization Group

Since Erik Hartwell resigned as convener of ETSO TF14 (successor is Pavel Šramko from Slovakia), he also stops as convener of the Harmonization Group in order to have more time for his new work in Energienet.dk.

  - Eurelectric

    - meeting 4th of July

Eurelectric has organized a meeting about Customer Switching where Hugo, Kees and Ove participated for ebIX. The overall conclusion is that the discussions went in the right direction:

- In the conclusions the use of the role model is stressed;

- The developments regarding common Core Components for the energy sector are mentioned;

- There is a tendency to leave the “technical details” to ebIX and ETSO.

In the meeting we have also asked for attention for the data quality.

  - SAP

    - meeting 16th of June

Hugo, Kees and Ove visited SAP in Waldorf. SAP has told about their developments and explained what they expect from ebIX. SAP very much would like to see a European standard for the energy sector. SAP tends to adopt the role model. ebIX has explained what we are doing regarding modelling and using Core Components. ebIX has asked for input from SAP regarding modelling experience. ebIX also asked for special attention for the challenge of improving the data quality.

- Preparation EMVR kick-off meeting 25th of August

  - IEC

We have received minutes from IEC wg16 in which they referred to cooperation with ETSO in the development of Core Components. Vlatka will address this in the kick-off meeting for EMVR. (action: Vlatka)

  - modelling

We will await the results of the kick-off meeting first and discuss the results in our next meeting (September).

- Modelling:

  - Introduction to models

Kees explained how he came to the present structure of the documents. The leading elements have been the wish of ebIX EMD in our last meeting to gather all generic information in one introductory document and to replace where possible the generic reason E23 by process specific reasons (like E43 and E44). This enables us to create specific modelling documents for the processes Imbalance Settlement, Reconciliation, Billing and Determine Switch Stand. For the collected data the influence of specific processes is negligible. Therefore the exchange of collected data is split of the specific processes and described in one separate document.

After some discussion on the meaning of the ebIX Domain model for our models, we decided to ask ebIX ETC to clarify or document the meaning of the domain model. Kees will ask ETC. (action: Kees)

The introduction has been discussed and on some items improved. Kees will make an updated version and distribute this. (action: Kees)

Kees was also asked to create an overview of the EMD models. This overview is meant to be used as an annex to our own model documents. (action: Kees)

  - Collected data

The document has been discussed and on some items improved. Kees will make an updated version and distribute this. (action: Kees)

Because of the renaming of the present ebIX code lists, the names are not in line anymore with the QDT’s we use in our models. Kees will try to find an interim solution for this for the period we will use the new code lists and we cannot yet use the new Core Components. (action: Kees)

  - Measure for Imbalance Settlement

The document has been discussed and on some items improved. The generic elements of the UseCases Validate and Aggregate were removed from this document and will be included in some separate document. Kees will try to find the optimal solution for this. (action: Kees)

Hugo checked the need for Confidential Exchange in Belgium with Elia. The conclusion for Hugo is twofold:

- The need is limited to just a couple (large) metering points;

- The solution might be to improve the understanding of the role model. If everybody really understands the role model, it might be sufficient that the normal role of Metered Data Responsible follows special confidentiality rules or that for certain metering points special rules apply to designate a Metered Data Responsible (like for these metering points only the grid company is allowed to fulfil the metering roles).

Hugo will continue checking this need with other parties in the Belgian market.

Before we do anything about the paragraphs on confidential exchange we will wait which direction the discussions in EMVR on this subject will take.

Kees will make an updated version of the document for measure for imbalance settlement and distribute this. (action: Kees)

  - Measure for Reconciliation

The document has been discussed and on some items improved. The generic elements of the UseCases Validate and Aggregate were removed from this document and will be included in some separate document. See previous paragraph.

Kees will make an updated version of the document for measure for reconciliation and distribute this. (action: Kees)

  - Settle, Reconciliation

The document has been discussed and on some items improved.

Kees will make an updated version of the document and distribute this. (action: Kees)

  - Measure for Billing

Due to lack of time this document will be discussed in our next meeting.

  - Determine switch stand

Due to lack of time this document will be discussed in our next meeting.

- Other documents:

  - revised approach to modelling exchange of metered data (document 20060323)

  - Collector role

Due to lack of time this items will be discussed in our next meeting.

- Work plan for next meetings

Meeting 22: 19-20 September, Bochum (Germany) (instead of Cologne)

- Report from EMVR

- Continue modelling metered data for billing.

- Continue “Determine switch stand”

Meeting 23: 24-25 October, Stockholm (Sweden)

- Finalize modelling metered data for billing?

- Finalize modelling “Determine switch stand”?

- Send final document for phase 3 to ebIX Forum for approval?

- ........................

Meeting 24: 28-29 November, Skaerbaek (Denmark)

- ..................................

- Any other business

- ebIX presentation for the conference Metering, Billing & CRM/CIS Europe 2006 in Copenhagen

- SAP questions on role model

Due to lack of time these items were not discussed.

- Participants in ebIX metered data project

Members

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Vlatka Cordes | RWE | +49 234 515-1638 | +49 162 2519714 | vlatka.cordes@rwe.com |
| Hugo Dekeyser | UMIX |  | +32477558003 | hugo.dekeyser@umix.info |
| Adrian Fuchs | Etrans | +41585802328 |  | adrian.fuchs@etrans.ch |
| Oscar Ludwigs | SvK | +4687397784 | +46705397784 | oscar.ludwigs@svk.se |
| Lars Munter | SvK | +4687397850 | +46705397850 | lars.munter@svk.se |
| Walter Müller | TenneT | +31263731277 |  | w.muller@tennet.org |
| Christian Odgaard | Energinet.dk | +45 76 224463 | +45 23 338555 | cco@energinet.dk |
| Henri Rix | Energinet.dk | +45 76 224261 | +45 23 338848 | her@energinet.dk |
| Lucy Sarkisian | EBO | +31263731631 |  | l.sarkisian@tennet.org |
| Kees Sparreboom | ebIX |  | +31 6 22667911 | kees.sparreboom@capgemini.com |

Observers

| Peter Bauhofer | A&B | +435125708830 | +4369912572511 | peter.bauhofer@aundb.at |
| --- | --- | --- | --- | --- |
| Ingo Haug | SAP |  |  | ingo.haug@sap.com |

Information to:

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Erik Hartwell | ETSO TF14 | +4576224450 |  | erh@energinet.dk |
| Ove Nesvik | ebIX | +4722421380 | +4792822908 | ove.nesvik@edisys.no |

- OPEN ACTIONS

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Publish combined models | Kees Sparreboom | 19 | Meeting 20 |  |
|  | Distribute draft proposal error handling to Sweden and other ebIX groups | Kees Sparreboom | 19 | Meeting 20 |  |
|  | Check for need of confidential metered data for billing | Hugo Dekeyser | 20 | Meeting 21 |  |
|  | Check model Determine Switch Stand | All | 20 | Meeting 21 |  |
|  | Address cooperation IEC and ETSO regarding CC’s in kick-off EMVR | Vlatka | 21 | 22 | Meeting 22 |
|  | Ask ebIX ETC to review Domain model | KSp | 21 | - |  |
|  | Draw up overview models to be used as an annex to various model documents | KSp | 21 | - |  |
|  | Update annex 1 Introduction | KSp | 21 | 22 | Meeting 22 |
|  | Check annex 1 Introduction | All | 21 | 22 | Meeting 22 |
|  | Make user guide for the ebIX models (caused by remarks about include/extend and showing or not showing owner in UseCases etc.). First we make a draft for ebIX ETC. (“How should I read the ebIX models”) | Lucy | 21 | 22 |  |
|  | Find an interim solution for visually linking in UML models the new code list names and the present QDT-names | KSp | 21 | 22 |  |
|  | Check all class diagrams for aggregated data and see whether “last update date” should be added | Work group | Asap after publication and comments | 22 |  |
|  | Update Introduction and distribute this | KSp | 21 | 22 | Meeting 22 |
|  | See where to put the generic model elements for collected data, validated data and aggregated data | KSp | 21 | 22 | Meeting 22 |
|  | Update Measure for Imbalance Settlement and distribute this | KSp | 21 | 22 | Meeting 22 |
|  | Update Measure for Reconciliation and distribute this | KSp | 21 | 22 | Meeting 22 |
|  | Update Settle, Reconciliation and distribute this | KSp | 21 | 22 | Meeting 22 |

- actions moved to list “done”

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Send billing model to ebIX ETC | Kees Sparreboom | 17 | Meeting 18 | 19 |
|  | Add Class Diagrams for requests for collected, metered and aggregated data | Kees Sparreboom | 12 | Meeting 17 (Berlin) | Meeting 21 |
|  | Harmonize EMD-document with ebIX ETC Methodology documents | EMD-team | 4/13 | September 2005 | Meeting 21 |
|  | Update model phase 2 | Kees Sparreboom | 18 | Meeting 19 | Meeting 21 |
|  | Several volumes in master data MP | Hugo DeKeyser (CuS) | 18 | See CuS plan | Meeting 20, moved to CuS |
|  | Check need for direction in metered data for billing | All | 18 | Meeting 19 |  |
|  | Request ebIX ETC to model invoicing | Kees Sparreboom | 19 | Meeting 20 | Meeting 20 |
|  | Distribute updated project proposal EMVR | Kees Sparreboom | 19 | Meeting 20 | Meeting 20 |
|  | Forward message from ebIX EMD regarding railway metering to ebIX Forum | Kees Sparreboom | 19 | Meeting 20 | Meeting 20 |
|  | Create and distribute to EMD members a first draft for metered data for billing | Kees Sparreboom | 19 | Meeting 20 | Meeting 20 |
|  | Re-organise model documents (one generic introduction) | Kees Sparreboom | 20 | Meeting 21 | Meeting 21 |
|  | Change reason E23 into various specific reasons | Kees Sparreboom | 20 | Meeting 21 | Meeting 21 |
|  | Rename Non-Confidential Metered Data | Kees Sparreboom | 20 | Meeting 21 | Meeting 21 |

- actions moved to list removed