# Minutes Exchange of Metered Data Project meeting March 12th – 13th , 2007

Date:	Monday 12th, 2007 		Tuesday 13th, 2007

Time:	09.00 – 18:00 	 		09:00 – 15.00

Place:		TenneT,

Utrechtseweg 310, (Kema site),

Arnhem,

The Netherlands.

Appendix:

Appendix A	Participants in ebIX metered data project

Appendix B	Open actions

Appendix C	actions moved to list “done”

Appendix D	actions moved to list removed

Members

| Name | Company |  |
| --- | --- | --- |
| Vlatka Cordes | RWE | Present |
| Filip Drijkoningen | UMIX | Not present |
| Adrian Fuchs | Swissgrid | Not present |
| Oscar Ludwigs | SvK | Not present |
| Lars Munter | SvK | Present |
| Walter Müller | TenneT | Not present |
| Christian Odgaard | Energinet.dk | Present |
| Henri Rix | Energinet.dk | Not present |
| Lucy Sarkisian | EBO | Not present |
| Kees Sparreboom | ebIX | Present |
| Peter Bauhofer | A&B | Not present |
| Ingo Haug | SAP | Not present |
| Dyre Martin Gulbrandsen | European Railway Metering | Not present |
| John Buckley | Ireland | Not present |
| Jan Owe | Svenska Kraftnett, Replacing Oscar Ludwigs | Present |
| Christoph Ruffing | Swissgrid, Replacing Adrian Fuchs | Present |

- Opening,

Vlatka arrived somewhat later, so the official opening of the meeting waited for her arrival. In the meantime the participants discussed the recently by ebIX ETC approved modelling method based on the new draft version of UN/Cefact UMM. Kees also showed the translation of the class diagrams into XML schemas as done in a draft version of documents developed for the information exchange between Statnett and TenneT for the operation of the NorNed transmission cable.

- Approval of the minutes

Lars would like to describe the remark on SvK use of the EAR document as mentioned in the minutes item 5.3 more specifically. SvK has problems with implementation at the moment, but not with the EAR document itself. The minutes were updated accordingly and approved.

- Approval of agenda

Item 8 (EMVR heading information) was added to the agenda, but has been discussed already before the opening of the meeting.

- Action list

- Regarding action 10: We will add the party connected to the grid as a potential receiver of metered data for billing. (action: Kees) (note: not yet added to version 0.5 as published for comments, but will be added to version 0.5.A)

- Regarding action 12: Sweden requires time series also for billing. Probably if we have dealt with action 10 and the customer receives metered data anyway it will be relatively easy to specify the metered data for billing also as time series. At the moment time series for billing is supported by regulation in Sweden and Germany. In Denmark and The Netherlands it is not (aggregated period volume for billing instead). Since it is required by 2 countries we will add time series for billing to the model. (see 7.5) (action: Kees)

- Regarding action 14: code for settlement method non-profiled has to be added to the diagram (in model for metered data for imbalance settlement, paragraph 4.1.5.5) (action: Kees)

- Report from:

  - ebIX

    - ETC

Updated UML modelling and creation of XML schemas using Core Components has already been discussed in the time before the opening of the meeting.

  - EMVR

In the last EMVR meeting the lack of budget played an important role. It has been agreed to finalize the BRS document. If additional budget is found also the RSM document will be completed (including Core Components). Vlatka is looking for additional budget.

- Prepare report to ebIX Forum and budget update

The report for the ebIX Forum was drafted in the meeting. Updates for the budget were not prepared. EMD leaves this to Vlatka.

- Continue review comments to published models:

  - Introduction to models

No comments and therefore no updates required. The version will be updated to 0.9.-. (action: Kees)

  - Overview models to be used as an annex to various model documents.

No comments.

  - Imbalance Settlement

2.2.1 (Swedish): conclusion: no update model required.

2.6 (Swiss): remarks added to 3.3.3 and 3.3.4 about Swiss requirements for splitting in production/consumption.

Version will be updated to 0.9.-.

Version 0.9.- will be distributed to ebIX ETC (action: Kees) and then to ebIX Forum for approval (action: Vlatka) After approval by ebIX Forum it will also be distributed to ETSO, EASEEgas, Eurelectric, and maybe some other organization (action: Vlatka)

  - Reconciliation

2.3.3 (Swedish): no update needed. Version will be updated to 0.9.- and review by ebIX ETC and approval from ebIX Forum will be asked. Version 0.9.- will be distributed to ebIX ETC (action: Kees) and then to ebIX Forum for approval (action: Vlatka) After approval by ebIX Forum it will also be distributed to ETSO, EASEEgas, Eurelectric, and maybe some other organization (action: Vlatka)

  - Billing

2.4 (Swiss): the comments will be a national extension in Switzerland but will not lead to a change in the ebIX document at the moment.

Add a remark to all new publications that the mapping information in the documents may not yet be completely up-to-date. (action: Kees)

- EMVR header proposal as used in NorNed documents (proposed addition to agenda)

This item was already discussed before the opening of the meeting.

- Quantity qualities, estimate origins, ….

Not discussed since there is no urgency to do so (not expected to be discussed in EMVR and not needed for ourselves). We will leave this on the work plan and discuss this anyway for the specification of Core Components in the near future.

- Continue Modeling:

  - Billing

The billing model was reviewed and updated to version 0.5.- and will be published as such for comments (action: Kees). (note: we forgot to insert the time series for billing before publishing version 0.5.- for comments on the ebIX website. Time series will be added in version 0.5.A, action: Kees)

  - Determine switch stand

The model for Determine Switch Stand was reviewed and updated to version 0.5.- and will be published as such for comments (action: Kees).

- How can we improve data quality?

This issue was discussed briefly. We have seen in all countries that when the electronic information exchange has been introduced data quality is a major issue. In countries where electronic information exchange is in operation for some years now, the experience tends to show a steady improvement. We don’t have however a complete overview. When this is needed an European survey will be required. In the discussion we identified at least three major causes for problems with data quality:

- (non-)alignment of master data

- legacy of poor data quality from pre-liberalised systems

- poor internal integration of systems within companies (for example because of poor integration after merger of companies).

We identified the following items as to be of help in improving the data quality:

- ID-schemes (for metering points, areas, parties and products);

- stability in systems (since we experience an improvement of data quality over time when systems remain untouched);

- align master data by exchange on request (Sweden 4 times a year)

We identified the following items as a risk for the data quality

- non-integrated systems

- non-alignment of master data (MP and installations like meters)

- replacing the use of ID-schemes by descriptions or the extension of requests with additional information/specification

- …………..(to be continued next meeting because of lack of time)

- Other documents:

  - revised approach to modelling exchange of metered data (document 20060323)

(not discussed because of lack of time)

- Work plan for next meetings

Meeting 25:

- discuss comments on billing and switch stand

- Prepare EMVR

- Start defining CC’s?

- Work plan for issues

- Issue 1: discuss and define quantity quality etc. (to be done for specifying CC’s)

- Any other business

none

- Participants in ebIX metered data project

Members

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Vlatka Cordes | RWE | +49 234 515-1638 | +49 162 2519714 | vlatka.cordes@rwe.com |
| Hugo Dekeyser replaced by: Filip Drijkoningen | UMIX |  | +32477558003 ................ | hugo.dekeyser@umix.info filip.drijkoningen@interelectra.be |
| Adrian Fuchs | Swiss Grid | +41585802328 |  | adrian.fuchs@swissgrid.ch |
| Oscar Ludwigs | SvK | +4687397784 | +46705397784 | oscar.ludwigs@svk.se |
| Lars Munter | SvK | +4687397850 | +46705397850 | lars.munter@svk.se |
| Walter Müller | TenneT | +31263731277 |  | w.muller@tennet.org |
| Christian Odgaard | Energinet.dk | +45 76 224463 | +45 23 338555 | cco@energinet.dk |
| Henri Rix | Energinet.dk | +45 76 224261 | +45 23 338848 | her@energinet.dk |
| Lucy Sarkisian | EBO | +31263731631 |  | l.sarkisian@tennet.org |
| Kees Sparreboom | ebIX |  | +31 6 22667911 | kees.sparreboom@capgemini.com |

Observers

| Peter Bauhofer | A&B | +435125708830 | +4369912572511 | peter.bauhofer@aundb.at |
| --- | --- | --- | --- | --- |
| Ingo Haug | SAP |  |  | ingo.haug@sap.com |

Information to:

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| ………………….. | ETSO TF14 | +4576224450 |  | ……………. |
| Ove Nesvik | ebIX | +4722421380 | +4792822908 | ove.nesvik@edisys.no |
| Dyre Martin Gulbrandsen | European Railway Metering |  |  | dyre.martin.gulbrandsen@jbv.no |

- Open actions

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Check for need of confidential metered data for billing (more than one BS on a metering point) | Hugo Dekeyser/Filip Drijkoningen | 20 | Meeting 21 |  |
|  | Check model Determine Switch Stand | All | 20 | Meeting 21 |  |
|  | Make user guide for the ebIX models (caused by remarks about include/extend and showing or not showing owner in UseCases etc.). First we make a draft for ebIX ETC. (“How should I read the ebIX models”) | Lucy | 21 | 22 |  |
|  | Check all class diagrams for aggregated data and see whether “last update date” should be added. Is this a solution for a versioning in case the MDA has to recalculate an resend the data for imbalance settlement to ISR and BRP? Answer EMD26: yes, see nr 5. | Work group | Asap after publication and comments | 25 |  |
|  | Add last update date to class time series for aggregated metered data | KSp | 26 | 27 |  |
|  | Let chairman ebIX Send models Measure: Introduction, Measure: Metered Data for Imbalance Settlement Measure: Metered Data for Reconciliation Settle: Reconciliation to other organizations (ETSO, EFET, UCTE, EASEE-gas and Eurelectric) for comments | Vlatka | 26 | after ebIX Forum autumn 2007 |  |
|  | Model Settle, Reconciliation: after the commenting round we put the prices in detailed observation back again in observations | KSp. | 22 | 23 |  |
|  | Prepare final draft for Measure: Determine switch stand | KSp. | 22 | 23 |  |
|  | Add Party connected to the Grid to model for billing (not only UseCase but also the rest) | Kees | 24 | 27 |  |
|  | Add remark to models that mapping to Edifact still has to be checked | Kees | 24 | 26 |  |
|  | Look for the separate actions list and update with this info. |  | 26 |  |  |

- actions moved to list “done”

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Determine dates for next meetings | Vlatka | 22 | Asap | 26 |
|  | Everybody checks if national rules require to send metered data electronically to the party connected to the grid | All | 23 | 25 | 26 |
|  | Add time series for continuously metered data to the validated data in the model for Measure for Billing | Kees | 24 | 25 | 25 |
|  | Add code for non-profiled to class diagram in Measure for Imbalance Settlement paragraph 4.1.5.5 | Kees | 24 | 25 | 25 |
|  | Update Introduction to version 0.9 | Kees | 24 | 25 | 25 |
|  | Distribute resulting models version 0.9 to ebIX ETC for review and to the ebIX Forum for approval; publish resulting models version 0.5 on ebIX website for comments; publish resulting models 0.9 on ebIX website | Kees/Vlatka | 24 | 25 | 25 |

- actions moved to list removed

|  | Distribute draft proposal error handling to Sweden and other ebIX groups (ETC + CuS) | Kees | 19 | Meeting 20 | Closed in meeting 24 |
| --- | --- | --- | --- | --- | --- |
|  | Find out options for next meeting (ferry?). | Lars | 23 | Asap | Closed in meeting 24 |