# Minutes Exchange of Metered Data Project, August 29th – August 30th, 2007

Date:	Wednesday August 29th 2007		Thursday August 30th 2007

Time:	09.00 AM – 18.00 PM	 		09.00 AM – 16.00 PM

Place:	SAP

Hasso-Plattner-Ring 7
69190 Walldorf

Reception Building 21

Appendix:	Participants and observers

Travel information (based on mail from Ingo Haug)

Documents:	none

- Opening

Vlatka opened the meeting and thanked SAP for their hospitality.

- Approval of the minutes

The minutes were approved.

- Approval of agenda

The agenda was approved.

- Action list

The action list was updated.

- Report from:

  - ebIX

    - Forum

none

    - ETC

none

    - CuS

none

    - EMVR/UCTE

Finally a meeting is scheduled for next month (September 18/19 in Laufenburg)

- Comments to the documents

The EMD group has received comments to the published documents. These comments were discussed and the documents were updated accordingly.

- Comments to Measure, Introduction: It was agreed to remove the status and version from the list of available models in the document Measure Introduction. (action: Kees).

- Comments to Measure for Imbalance Settlement lead to updated version 1.0.A.

- Comments to Measure for Reconciliation lead to updated version 1.0.-

- The model Settle for Reconciliation has not been updated.

- Comments to Measure for Billing lead to agreement on updates for the model. The updates have to be inserted in the model. (action: Kees)

- Comments to Measure, Determine Switch Stand lead to updated version 0.6.-.

- Core Components for metered data first draft

  - Harmonised header proposal

Kees showed an example of the proposal for a harmonised header that is to be discussed in EMVR and the Harmonization Group. This proposal is based in the UN/Cefact Standard Business Document Header.

Due to lack of time the items below were not discussed.

- How can we improve data quality?

  - Extend request with additional information/specification

  - …………..

- Other documents:

  - revised approach to modelling exchange of metered data (document 20060323)

- Work plan for next meetings

- Meeting 27: UMIX would like to organise a seminar/workshop together with ebIX on ebIX modelling and metered data. The tentative date could be 23/24 October. Program, date and organisation to be discussed and agreed by EMD and UMIX.

- Meeting 28: 29-30 of November 2007 in Berlin (tentative)

- Any other business

None.

- Participants in ebIX metered data project

Members

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Vlatka Cordes | RWE | +49 234 515-1638 | +49 162 2519714 | vlatka.cordes@rwe.com |
| Filip Drijkoningen | UMIX |  |  | filip.drijkoningen@interelectra.be |
| Adrian Fuchs | Swiss Grid | +41585802328 |  | adrian.fuchs@swissgrid.ch |
| Oscar Ludwigs | SvK | +4687397784 | +46705397784 | oscar.ludwigs@svk.se |
| Lars Munter | SvK | +4687397850 | +46705397850 | lars.munter@svk.se |
| Walter Müller | TenneT | +31263731277 |  | w.muller@tennet.org |
| Christian Odgaard | Energinet.dk | +45 76 224463 | +45 23 338555 | cco@energinet.dk |
| Henri Rix | Energinet.dk | +45 76 224261 | +45 23 338848 | her@energinet.dk |
| Lucy Sarkisian | EBO | +31263731631 |  | l.sarkisian@tennet.org |
| Kees Sparreboom | ebIX |  | +31 6 22667911 | kees.sparreboom@capgemini.com |

Observers

| Peter Bauhofer | A&B | +435125708830 | +4369912572511 | peter.bauhofer@aundb.at |
| --- | --- | --- | --- | --- |
| Ingo Haug | SAP |  |  | ingo.haug@sap.com |
| John Buckley | BGE |  |  | jbuckley@bge.ie |

Information to:

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| ………………….. | ETSO TF14 | +4576224450 |  | ……………. |
| Ove Nesvik | ebIX | +4722421380 | +4792822908 | ove.nesvik@edisys.no |
| Dyre Martin Gulbrandsen | European Railway Metering |  |  | dyre.martin.gulbrandsen@jbv.no |

- Open actions

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Check for need of confidential metered data for billing (more than one BS on a metering point) | Hugo Dekeyser/Filip Drijkoningen | 20 | Meeting 21 |  |
|  | Check model Determine Switch Stand | All | 20 | Meeting 21 |  |
|  | Make user guide for the ebIX models (caused by remarks about include/extend and showing or not showing owner in UseCases etc.). First we make a draft for ebIX ETC. (“How should I read the ebIX models”) | Lucy | 21 | 22 | Moved to ebIX ETC, 23rd October 2007 |
|  | Check all class diagrams for aggregated data and see whether “last update date” should be added. Is this a solution for a versioning in case the MDA has to recalculate an resend the data for imbalance settlement to ISR and BRP? Answer EMD26: yes, see nr 5. | Work group | Asap after publication and comments | 25 | Final check by Kees before publication |
|  | Add last update date to class time series for aggregated metered data | KSp | 26 | 27 |  |
|  | Let chairman ebIX Send models Measure: Introduction, Measure: Metered Data for Imbalance Settlement Measure: Metered Data for Reconciliation Settle: Reconciliation to other organizations (ETSO, EFET, UCTE, EASEE-gas and Eurelectric) for comments | Vlatka | 26 | after ebIX Forum autumn 2007 |  |
|  | Model Settle, Reconciliation: after the commenting round we put the prices in detailed observation back again in observations, metertimeframe in time series and add remark that for high and low combinations the time series will to be repeated | KSp. | 22 | 23 |  |
|  | Prepare final draft for Measure: Determine switch stand | KSp. | 22 | 23 |  |
|  | Add Party connected to the Grid to model for billing (not only UseCase but also the rest) | Kees | 24 | 27 |  |
|  | Add remark to models that mapping to Edifact still has to be checked | Kees | 24 | 26 |  |
|  | Look for the separate actions list and update with this info. |  | 26 |  |  |
|  | Clean up action list EMD 24 | Kees |  |  |  |

- actions moved to list “done”

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Determine dates for next meetings | Vlatka | 22 | Asap | 26 |
|  | Everybody checks if national rules require to send metered data electronically to the party connected to the grid | All | 23 | 25 | 26 |
|  | Add time series for continuously metered data to the validated data in the model for Measure for Billing | Kees | 24 | 25 | 25 |
|  | Add code for non-profiled to class diagram in Measure for Imbalance Settlement paragraph 4.1.5.5 | Kees | 24 | 25 | 25 |
|  | Update Introduction to version 0.9 | Kees | 24 | 25 | 25 |
|  | Distribute resulting models version 0.9 to ebIX ETC for review and to the ebIX Forum for approval; publish resulting models version 0.5 on ebIX website for comments; publish resulting models 0.9 on ebIX website | Kees/Vlatka | 24 | 25 | 25 |

- actions moved to list removed

|  | Distribute draft proposal error handling to Sweden and other ebIX groups (ETC + CuS) | Kees | 19 | Meeting 20 | Closed in meeting 24 |
| --- | --- | --- | --- | --- | --- |
|  | Find out options for next meeting (ferry?). | Lars | 23 | Asap | Closed in meeting 24 |