# Minutes Exchange of Metered Data Project meeting July 5th – 6th, 2005

Date:	July 5th and 6th 2005,

Place:		Bergen Energi/Hotel Bristol

Bergen, Norway

Participants:	Helmut Stubenböck, A&B,  Austria

Frode Gjerde, Elis, Norway,

Krijthe Vincent, EBO, The Netherlands,

Preben Hoj Larsen, Energinet.dk, Denmark,

Helmut Lebeau, VDN, Germany, (convenor),

Lars Munter, SvK, Sweden,

Lucy Sarkisian, EBO, The Netherlands,

Kees Sparreboom, ebIX (secretary).

Excused: 	Rudolf Baumann, Etrans, Switzerland,

Hugo Dekeyser, Electrabel/UMIX, Belgium,

Walter Müller, TenneT, The Netherlands,

Christiaan Odgaard, Energinet.dk, Denmark,

Vlatka Welkowitsch, Rheinenergie, Germany,

Annex:

- List of Participants (included)

- Open actions (included)

- Actions moved to list “Actions done” (included)

- UML Diagrams as resulting from EMD meeting 15 (separate)

- Opening

Welcome (new) participants

- Lucy Sarkisian, TenneT, The Netherlands, who will replace Vincent Krijthe as representative for EBO.

- Helmut Stubenböck, A&B, Austria, who participates in this meeting as substitute for Peter Bauhofer.

- Approval of the minutes

Minutes were approved.

- Approval of agenda

The agenda was approved after adding the item report from ebIX ETC.

- Action list

The action list was updated.

- ebIX ETC report

Kees reported from ebIX ETC the progress in developing the way ebIX will work with Core Components.

- Comments to model version 0.1.L

- Comments received from Sweden (Jan Owe) and Finland (Matti Vasara), were discussed and several updates in the model document were agreed upon.

- The updated model document will be published as version 0.2.-. (action: Kees)

- Additional information regarding requirements reconciliation from:

On questions from Norway regarding the use of other period length than minutes as resolution in time series, Kees answered that this poses no problem in principle, but that we should check that codes for hours, days, weeks or month are available in Recommendation 20, since ebIX ETC decided in their last meeting to start using these codes instead of the presently used Edifact qualifiers.

Questions with regard to the message type to be used or the naming of message type E31 (aggregated metered data) were referred to item 8 on the agenda.

- Modelling phase 2

The document “Overview model parts reconciliation, 20050705” that Kees prepared and distributed for this meeting was discussed and approved as the basis for the remaining work.

Class Diagrams were subsequently added to the model and also included in the above mentioned document that will be distributed as an annex to these minutes. In some Class Diagrams issues are mentioned, that will have to be addressed by the work group members before next meeting (action: all).

- Update project plan phase 2

No updates made.

- Work plan for next meetings

Planned meetings:

Meeting 16: 6-7 September, Skærbæk

Meeting 17: 2-3 November, Berlin

The planned meetings were confirmed by the intended hosts (Energinet.dk and VDN)

- Any other business

Helmut mentioned the ebIX related presentations on the Conference Metering Europe in Barcelona, 20-22 of September 2005.

- presentation by Konstantin Staschus (for ebIX in general);

- presentation by Rudolf Baumann (on ID-schemes);

- presentation by Peter Bauhofer (on imbalance settlement).

(see: www.metering.com/events )

- Participants in ebIX metered data project

Members

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Peter Bauhofer | A&B | +435125708830 | +4369912572511 | peter.bauhofer@aundb.at |
| Rudolf Baumann | Etrans | +41585802120 | +41794327490 | rudolf.baumann@etrans.ch |
| Hugo Dekeyser | UMIX |  | +32477558003 | hugo.dekeyser@electrabel.be |
| Vincent Krijthe/ Lucy Sarkisian | EBO | +31263731631 | +31653389529 +31613643092 | v.krijthe@tennet.org l.sarkisian@tennet.org |
| Preben Høj Larsen | Eltra | +45 76224247 |  | preben.hoj.larsen@eltra.dk |
| Helmut Lebeau | VDN | +4930726148110 | +4915115741580 | helmut.lebeau@vdn-berlin.de |
| Oscar Ludwigs | SvK | +4687397784 | +46705397784 | oscar.ludwigs@svk.se |
| Lars Munter | SvK | +4687397850direct | +46705397850 | lars.munter@svk.se |
| Walter Müller | TenneT | +31263731277 |  | w.muller@tennet.org |
| Christian Odgaard | Eltra | +45 76 224463 | +45 23 338555 | christian.odgaard@eltra.dk |
| Kees Sparreboom | ebIX |  | +31 6 22667911 | kees.sparreboom@capgemini.com |
| Vlatka Welkowitsch | Rheinenergie | +49 221 178 1829 | +49 177 9781829 | v.welkowitsch@rheinenergie.com |

Observers

| Frode Gjerde | Elis | +47 57739970 | +47 95783599 | frode@elis.no |
| --- | --- | --- | --- | --- |

Information to:

| Name | Company | Telephone | Mobile | E-mail |
| --- | --- | --- | --- | --- |
| Erik Hartwell | ETSO TF14 | +4576224450 |  | erik.hartwell@eltra.dk |
| Ove Nesvik | ebIX | +4722421380 | +4792822908 | ove.nesvik@edisys.no |

- OPEN ACTIONS

|  | Action | Name | Originated from meeting | Planned end date | End date |
| --- | --- | --- | --- | --- | --- |
|  | Add Class Diagrams for requests for collected, metered and aggregated data | Kees Sparreboom | 12 | Meeting 17 (Berlin) |  |
|  | In addition to the harmonization within ebIX : try to harmonize with the ETSO-models of Imbalance Settlement and EAR. Peter Bauhofer will send these documents to the secretary who will distribute. A presentation of these models is planned at the July-meeting in Bergen. Decision in May in Sweden. (In meeting 16 postponed to meeting 17.) | Peter Bauhofer (communication of models) Kees Sparreboom (Organize Presentation ) | 13 | Meeting 17 (Berlin) |  |
|  | Yearly autumn update | All | 13 | Meeting 15/16 |  |
|  | Harmonize EMD-document with ebIX ETC Methodology documents | EMD-team | 4/13 | September 2005 |  |
|  | Put harmonization between ebIX and ETSO models on agenda EMD16 | Kees Sparreboom | 14 | Meeting 16 |  |
|  | Prepare ebIX Forum Meeting |  | 15 | Meeting 16 |  |
|  | Publish updated model document as version 0.2.- on the ebIX website | Kees Sparreboom | 15 | asap |  |
|  | Check Class Diagrams | All | 15 | Meeting 16 |  |

- actions moved to list “done”

|  | none |  |  |  |  |
| --- | --- | --- | --- | --- | --- |